VELA

Date Night. Figured Out.

LAUNCH PLAN

February 2026

vallotaventures.com

Prepared by Diego Vallota

EXECUTIVE SUMMARY

Vela is a personalized date night planning app that eliminates the question every couple dreads: what should we do tonight? Users take a quick quiz about their partner, and Vela builds a tailored feed of date ideas, handles scheduling, sends mystery or full-detail invites, coaches them through anticipation-building, and debriefs after each date to get smarter over time.

The product is feature-complete and live at vallotaventures.com. This plan covers the final technical polish and a two-phase launch strategy: soft launch to friends and close network (Week 1), followed by social media push (Week 1-2).

| Live URL | vallotaventures.com |
| --- | --- |
| Date Library | 154 curated date ideas across 8 categories |
| Personalization | 13-question partner quiz, personality engine, scoring algorithm |
| Key Features | Swipe discovery, mystery invites, AI date planner, anticipation coach, debrief system |
| Monetization | Amazon Associates affiliate links on date materials |
| Stack | React (CRA), Vercel, localStorage, custom domain |

TECHNICAL READINESS CHECKLIST

Items to complete before sharing the link publicly. Organized by priority.

CRITICAL (Must-Have Before Launch)

☑ Custom domain configured and working (vallotaventures.com)

☐ App loads without errors on mobile Safari and Chrome

☐ Quiz flow completes without breaking on all screen sizes

☐ Partner name/gender personalization renders correctly everywhere

☑ Splash screen and onboarding feel polished and professional

☑ All placeholder text ({partner}, {theyll}, etc.) replaced throughout

☐ No console errors or React warnings in production build

☐ Favicon and meta tags set (title, description, OG image for link previews)

HIGH PRIORITY (Launch Week)

☐ Open Graph meta tags for social sharing (title, description, image)

☐ Add a simple landing/marketing page or improve Welcome screen copy

☐ Google Analytics or Vercel Analytics installed for tracking visits

☐ Test the full flow end-to-end: quiz, unlock, vibe reveal, schedule, invite, debrief

☐ Mystery invite email flow works on mobile (mailto: + .ics download)

☐ Affiliate links open correctly in new tabs and track properly

☐ Add a privacy policy page (required for affiliate programs)

NICE TO HAVE (Post-Launch)

☐ q10/q11 free-text matching in scoring engine

☐ PWA support (install to home screen prompt)

☐ Error boundary so app doesn't white-screen on crashes

☐ Performance audit (lazy load date library, reduce bundle size)

☐ Backend/database for real user persistence (replace localStorage)

LAUNCH STRATEGY

Phase 1: Soft Launch (Days 1-3)

Goal: Get 20-30 real users through the full flow. Collect feedback. Find bugs you missed.

- Personal outreach: Text 15-20 friends who are in relationships. Send them the link with a personal message like: "Hey, I built this app that plans date nights for you. Can you try it and tell me if it sucks?" People are more likely to actually use it if you ask directly.

- Group chats: Drop the link in 3-5 group chats with a one-liner and a screenshot of the app. Keep it casual, not salesy.

- Feedback collection: Follow up with anyone who tried it. Ask three things: (1) Did anything break? (2) What did you think of the date suggestions? (3) Would you actually use this?

- Fix and iterate: Patch any bugs found in the first 48 hours. This is your safety net before going wide.

Phase 2: Social Media Push (Days 3-7)

Goal: Drive first wave of organic traffic. Build awareness and establish Vela as a brand.

TikTok (Primary Channel)

This is where your audience lives. Guys in relationships 18-30 are scrolling TikTok daily. The algorithm rewards new creators who post consistently.

- Screen recording walkthrough: Film yourself using the app. Take the quiz, show the vibe reveal, swipe through dates, schedule one. Voiceover: "I built an app that plans date night for you." Keep it under 45 seconds.

- "I built this for my girlfriend" story: Face-to-camera. Talk about why you built it. The frustration of always being the planner. How it works. This is the one that goes viral if you nail the hook in the first 2 seconds.

- Mystery invite demo: Show the mystery invite feature. Record yourself sending it, then show the partner's reaction when they get a calendar invite that just says "Dress warm. That's all you get." This is inherently shareable.

- Post consistently: 1-2 videos per day for the first week. Different angles on the same product. TikTok rewards volume early on.

Instagram (Secondary Channel)

- Reels: Cross-post your TikToks as Reels. Same content, different algorithm. Add relevant hashtags: #datenight #dateideas #relationshipgoals #datenightideas #boyfriend

- Stories: Behind-the-scenes of building it. Screenshots of the app. Polls like "How often do you plan date night?" Link sticker to vallotaventures.com.

- Carousel posts: "7 date night ideas she'll actually love" with Vela branding. Each slide is a date from the app. Last slide: "Get 154 more at vallotaventures.com."

Reddit (Guerrilla Channel)

- r/SideProject, r/webdev, r/reactjs: "I built a date night planning app in React" post. Devs love seeing what other devs build. Include screenshots and the tech stack. This drives credibility.

- r/dating, r/relationships, r/AskMen: Answer date-night-related questions organically. Don't spam the link. Be helpful first, mention the app if it's relevant. "I actually built a thing for this" hits different than a cold ad.

WEEK 1 CONTENT CALENDAR

A day-by-day plan for the first seven days. Adjust timing based on what gets traction.

| Day | Channel | Content | Goal |
| --- | --- | --- | --- |
| Mon | Text / DMs | Personal messages to 15-20 friends with link | 20+ sign-ups |
| Tue | Text / Group chats | Drop link in 3-5 group chats with screenshot | Feedback |
| Wed | TikTok #1 | Screen recording walkthrough (45 sec) | First impressions |
| Thu | TikTok #2 + IG Reel | "I built this for my girlfriend" story video | Virality play |
| Fri | TikTok #3 + Reddit | Mystery invite demo + r/SideProject post | Dev credibility |
| Sat | IG Carousel + Stories | "7 dates she'll love" carousel + BTS stories | Engagement |
| Sun | TikTok #4 + Reddit | "Date night hack" + organic Reddit answers | Sustained reach |

SUCCESS METRICS

What good looks like after Week 1. These are realistic targets for a solo launch with no ad spend.

| Metric | Target | How to Measure |
| --- | --- | --- |
| Unique visitors | 200-500 | Vercel Analytics or Google Analytics |
| Quiz completions | 50-100 | Track via localStorage entries (vela_quiz) |
| Emails collected | 40-80 | Track via localStorage entries (vela_email) |
| Dates scheduled | 20-40 | Track via localStorage entries (vela_sched) |
| TikTok views (total) | 5,000-20,000 | TikTok creator dashboard |
| Affiliate link clicks | 10-30 | Amazon Associates dashboard |

Note: Since all data is currently stored in localStorage, you can only track metrics for users who stay on the same device/browser. A backend database would unlock real analytics. For launch week, focus on what you can see: Vercel traffic, social media metrics, and direct feedback.

GROWTH LEVERS AFTER LAUNCH

Short Term (Weeks 2-4)

- Double down on what works. If a TikTok format pops, make 5 more variations of it. If Reddit drives sign-ups, post in more subs. Don't spread thin on channels that aren't converting.

- User-generated content. Ask early users to share their mystery invite screenshots or date reactions. Repost with permission. Social proof is the strongest growth lever for a product like this.

- Valentine's/date-night hooks. Tie content to moments when people are already thinking about dates: Friday evenings, holidays, anniversaries. "It's Friday and you have nothing planned. Here."

Medium Term (Months 2-3)

- Build a backend. Replace localStorage with a real database (Supabase, Firebase, or Postgres). This unlocks user accounts, cross-device sync, real analytics, and the ability to email users directly.

- Email list activation. You're already collecting emails. Start sending a weekly "Date Night This Week" email with one curated idea. Low effort, high retention.

- Expand monetization. Beyond Amazon affiliates: partner with local experience companies (cooking classes, escape rooms), offer a premium tier with AI-generated custom date plans, or sell curated date-night boxes.

- SEO play. Create landing pages for high-intent searches: "date night ideas at home," "cheap date ideas," "surprise date for girlfriend." These are evergreen traffic sources that compound.

RISKS AND MITIGATION

| Risk | Impact | Mitigation |
| --- | --- | --- |
| localStorage data loss | Users lose quiz/schedule data if they clear browser or switch devices | Acknowledge upfront. Prioritize backend build for Month 2. Consider a "save your data" export feature as a quick fix. |
| Mobile Safari bugs | Broken layout or interactions on iPhone (majority of target audience) | Test on actual iPhone before launch. Fix any safe-area, overflow, or touch issues immediately. |
| Invite flow friction | mailto: + .ics download is clunky on some devices, reducing invite send rate | Test on major platforms (iOS Mail, Gmail app). Consider adding a "copy invite text" fallback option. |
| Low conversion on social | Views but no clicks to the site | Strong CTA in every video. Pin a comment with the link. Put link in bio. Try different hooks until one clicks. |
| Amazon Associates compliance | Account suspension if disclosure isn't visible enough | Ensure affiliate disclosure is prominent. Add to profile tab and any page with links. Review Amazon's requirements. |

LAUNCH DAY CHECKLIST

Print this. Go through it the morning you go live.

Before You Share the Link:

☐ Clear localStorage and test the full flow on your phone (quiz through debrief)

☐ Test on a second device or browser (borrow a friend's phone)

☐ Verify vallotaventures.com loads with no errors

☐ Check the link preview (paste URL in iMessage, WhatsApp, Twitter to see how it looks)

☐ Make sure OG image and meta description are set

☐ Confirm affiliate links work and disclosure is visible

☐ Have your first TikTok recorded and ready to post

☐ Bio links updated on all social accounts

After You Share:

☐ Monitor for any error reports from friends

☐ Check Vercel deployment logs for any build issues

☐ Respond to every DM and comment in the first 24 hours

☐ Post second TikTok within 24 hours of the first

☐ Screenshot and save any positive reactions for future social proof

The product is ready. Now ship it.

vallotaventures.com