VELA

Launch Roadmap

This Weekend • Free Launch • Amazon Affiliate Revenue

Print this out. Check things off. Ship it.

vallotaventures.com

| DONE | LEFT TO DO |
| --- | --- |
| 154+ dates • Quiz engine OG meta tags • Favicon Affiliate links • Logo Scoring engine • Invites Mobile-safe CSS • Build OK | manifest.json branding Privacy policy page Error boundary Unused variable cleanup Commit + push + verify |

# DAY 1 — Thursday: Fix & Finalize

Goal: Get every technical issue resolved. Zero warnings. Zero missing pieces.

## Block 1: Critical Fixes (1 hour)

☐  Update manifest.json with Vela branding  (2 min)

Prompt: Update public/manifest.json: change short_name to 'Vela', name to 'Vela — Date Night, Figured Out', theme_color to '#141414', background_color to '#141414'. Keep the icon paths as-is.

☐  Fix unused rateDate variable (build warning)  (2 min)

Prompt: In src/App.js, find the rateDate function that is assigned but never used. Either remove it entirely if it's dead code, or add an eslint-disable comment if we plan to use it later. Then run CI=false npx react-scripts build and confirm zero warnings.

☐  Fix splash image alt text  (1 min)

Prompt: In src/App.js, find the vela-icon-splash.png img tag and change alt='' to alt='Vela logo'. This is an accessibility fix.

☐  Add React Error Boundary to App root  (15 min)

Prompt: Add an ErrorBoundary class component to src/App.js that catches errors and shows a friendly 'Something went wrong, tap to reload' screen styled with the Vela theme (dark background #141414, copper text #D68853). Wrap the main App return in this ErrorBoundary.

☐  Create privacy policy page (Amazon Associates requirement)  (30 min)

Prompt: Add a privacy policy screen to the app accessible from the profile tab. It needs to cover: what data we collect (name, email, quiz answers stored in localStorage), that we use Amazon Associates affiliate links, that we don't sell data to third parties, and contact email dvallota12@gmail.com. Style it with the Vela theme. Add a 'Privacy Policy' link in the profile tab footer.

## Block 2: Code Quality Sweep (30 min)

☐  Run production build — confirm zero errors AND zero warnings  (5 min)

Prompt: Run: CI=false npx react-scripts build. If there are ANY warnings, fix them. Then run WITHOUT CI=false to see all warnings. Fix every single one. I want a perfectly clean build.

☐  Audit all localStorage reads — confirm try/catch on every one  (10 min)

Prompt: Search App.js for every localStorage.getItem and localStorage.setItem call. Confirm each one is wrapped in try/catch. If any are missing, add them. localStorage can throw in private browsing mode.

☐  Test the full user flow end-to-end  (15 min)

Prompt: Clear localStorage in browser dev tools, then walk through the entire app: splash → partner name → quiz (all 13 questions) → unlock screen → vibe reveal → dashboard. Then test: scheduling a date, sending a mystery invite, using Surprise Me mode, viewing the library, checking the profile tab. Report any bugs.

## Block 3: Performance & Polish (30 min)

☐  Check bundle size — identify any bloat  (5 min)

Prompt: After building, check the gzipped sizes reported. The main JS bundle should be under 200KB gzipped. If it's bigger, look for opportunities to reduce — are all 154 date descriptions necessary in the initial bundle? Could we lazy-load the date library?

☐  Add sitemap.xml for SEO  (5 min)

Prompt: Create public/sitemap.xml with a single entry for https://vallotaventures.com/. Also update public/robots.txt to reference the sitemap: add 'Sitemap: https://vallotaventures.com/sitemap.xml' at the end.

☐  Test Open Graph preview  (5 min)

☐  Verify all Amazon affiliate links work  (10 min)

Prompt: Search App.js for every use of amazonUrl() and the AMAZON_TAG constant. Click through 3-4 different date ideas that have materials with affiliate links. Confirm the Amazon search URL includes tag=vallotaventur-20 and loads correctly.

# DAY 2 — Friday: Deploy & Test

Goal: Ship to production. Test on real devices. Fix anything that breaks.

## Block 1: Commit & Deploy (15 min)

☐  Commit all changes with clear message  (5 min)

Prompt: Stage all modified files (App.js, manifest.json, any new files like sitemap.xml). Write a clear commit message: 'Launch prep: privacy policy, error boundary, manifest branding, code cleanup'. Push to main.

☐  Verify Vercel auto-deploy completes  (5 min)

☐  Check live site at vallotaventures.com  (5 min)

## Block 2: Real Device Testing (45 min)

☐  iPhone Safari — full flow test  (15 min)

☐  iPhone Chrome — full flow test  (15 min)

☐  Android Chrome (if available) — full flow test  (10 min)

☐  Test: Does the quiz scroll properly on small screens?  (5 min)

☐  Test: Do multi-select quiz options wrap without overflow?  (2 min)

☐  Test: Can you swipe cards in Surprise Me mode?  (2 min)

☐  Test: Does the mystery invite email link work?  (5 min)

☐  Test: Do affiliate links open Amazon correctly on mobile?  (2 min)

## Block 3: Fix Mobile Bugs (1–2 hours, if needed)

If testing found issues, use these prompts:

☐  Fix any layout/overflow issues found on mobile  (varies)

Prompt: I tested Vela on my phone and found these issues: [DESCRIBE WHAT YOU SAW]. Fix them. Make sure the fix works on both iPhone Safari and Chrome. Test by checking the CSS for any hardcoded pixel widths that should be percentages, any overflow:hidden that might clip content, and any fixed heights that should be min-heights.

☐  Fix any touch/interaction issues  (varies)

Prompt: The [DESCRIBE FEATURE] doesn't work properly on mobile touch. The issue is [DESCRIBE]. Fix the touch event handling. Make sure onTouchStart, onTouchMove, and onTouchEnd are all properly handled and the interaction feels smooth.

☐  Re-deploy after fixes  (5 min)

# DAY 3 — Saturday: Soft Launch

Goal: Get real humans using it. Collect feedback. Amazon clicks start flowing.

## Block 1: Share with Inner Circle (1 hour)

☐  Text 10 friends/couples the link personally  (20 min)

☐  Post to your personal Instagram story  (10 min)

☐  Write a genuine post for Twitter/X  (15 min)

☐  Share in any group chats (couples groups, friend groups)  (10 min)

☐  Ask 3 people to try the full quiz and give honest feedback  (5 min)

## Block 2: Content Creation (1–2 hours)

☐  Record TikTok #1: 'I built an app that plans date nights'  (20 min)

☐  Record TikTok #2: 'Date night ideas under $20 that she'll love'  (20 min)

☐  Record TikTok #3: Screen recording of the quiz + vibe reveal  (15 min)

☐  Post all 3 — use hashtags: #datenight #dateideas #couplegoals #relationship  (10 min)

☐  Submit to r/SideProject on Reddit with your build story  (20 min)

## Block 3: Monitor & Iterate (ongoing)

☐  Check Amazon Associates dashboard for clicks  (5 min)

☐  Collect feedback from friends — write down top 3 complaints  (15 min)

☐  Fix the #1 most-reported issue immediately  (30 min)

Prompt: Users are reporting [DESCRIBE ISSUE]. This is the most common complaint. Fix it, make it bulletproof, commit and push. Then verify on the live site.

# DAY 4+ — Sunday & Next Week

Goal: Keep momentum. Start building toward premium tier.

## Sunday

☐  Post 2 more TikToks based on what performed Saturday  (30 min)

☐  Reply to any comments or DMs about Vela  (15 min)

☐  Review feedback and prioritize fixes for Monday  (20 min)

## Next Week: Build Toward Premium

☐  Set up Firebase project (Auth + Firestore)  (1 hour)

Prompt: I need to add Firebase Auth (email/password) and Firestore to my React app. Create a src/firebase.js config file. Add onAuthStateChanged listener to the App root. Modify the UnlockScreen to handle signup/login with email and password instead of just collecting email. Keep localStorage as a cache but write user data to Firestore. Follow the plan we discussed.

☐  Set up Stripe account + RevenueCat  (1 hour)

☐  Build the paywall — gate features behind premium  (2 hours)

Prompt: Add a premium subscription check to the app. Free tier should show: partner quiz, vibe reveal, and only 5 date recommendations. Premium unlocks: full 154+ date library, Surprise Me mode, mystery invites, AI planner, date memories, hype texts. Add an upgrade prompt that appears when free users try to access premium features. The upgrade screen should show pricing ($9.99/mo or $59.99/yr) and call Stripe checkout.

☐  Add Vercel Analytics or Google Analytics  (15 min)

Prompt: Add Vercel Analytics to the app. Install @vercel/analytics, import the Analytics component, and add it to the App root. This should be a 5-minute task.

☐  Post 3–5 TikToks this week  (2 hours)

# Visual Timeline

Cut this page out and pin it to your wall.

| When | What | Done? | Phase |
| --- | --- | --- | --- |
| THU Morning | Fix manifest.json, unused vars, alt text | ☐ | FIX |
| THU Midday | Error boundary + privacy policy | ☐ | FIX |
| THU Afternoon | Code quality sweep + production build | ☐ | FIX |
| THU Evening | Performance polish + sitemap + OG test | ☐ | FIX |
| FRI Morning | Commit + push + verify deploy | ☐ | SHIP |
| FRI Midday | Test on iPhone Safari, Chrome, Android | ☐ | SHIP |
| FRI Afternoon | Fix any mobile bugs found | ☐ | SHIP |
| FRI Evening | Final deploy + re-test | ☐ | SHIP |
| SAT Morning | Text 10 friends the link | ☐ | LAUNCH |
| SAT Midday | Record + post 3 TikToks | ☐ | LAUNCH |
| SAT Afternoon | Post to Instagram + Reddit | ☐ | LAUNCH |
| SAT Evening | Monitor feedback + fix #1 issue | ☐ | LAUNCH |
| SUN | 2 more TikToks + review all feedback | ☐ | LAUNCH |
| MON | Start Firebase Auth integration | ☐ | GROW |
| TUE-WED | Stripe + paywall + premium gating | ☐ | GROW |
| THU-FRI | Analytics + content + iterate | ☐ | FIX |

— Ship it. Don’t overthink it. —